Town of Hartford

Selectmen’s Meeting

December 19, 2006

Minutes

Present: David Bowen, Hope McCabe, Lee Holman, Lianne Bedard, John Cleveland, Peggy Poskus, Cathy Lowe, Armand Rowe, Willie Bragg, and Rick Houghton.

- David called the meeting to order at 7:01pm.

- Open Session: no comments

- Reports

  - Road Report: Cathy stated that the town’s share of work has been completed on Southpaw Drive. She spoke with Pete Therriault and he conveyed that he would fix the problem on his road soon. Cathy scheduled Canton Fire Department to flush a culvert out on Church Street, last Saturday, and would like to send them $100.00 for their time. David reminded Cathy that the culvert on Pine Shore Drive was in need of flushing also. A culvert was replaced off Town Farm Road (old section of Rte. 140). Willie and Wes Hutchins will be working on the 2007 budget cost to repair grader and tractor.

  - CEO Report: not present

  - ACO Report: Rick stated that he has had no calls. He shared that someone impersonated him last summer. This person was seen trying to call a dog off a property and introduced himself as the ACO.

- New Business

    - Community Dynamics/J. Cleveland: John stated that the salt shed construction is close to completion. The overhead door is now in. the electrician is coming Wednesday to wire the inside of the building. Grading and seeding will be finished in the spring. The next progress meeting is scheduled for January 2, 2007 at 9:00am at the Town Office. John explained in detail the latest invoice from Community Dynamics.

    - Food Bank Location/Armand Rowe: Armand Rowe asked for permission to use the Town Hall basement as the future Food Bank location. The other members of the food bank committee, Linda Porter, Marjory Kraske and Armand Sturtevant are in agreement that the Town Hall would be an appropriate location since the Church has limited space to store the food. Armand has inspected the basement of the hall and suggests constructing shelves along the back wall to hold boxes of food. A window would have to be repaired. Armand has a small freezer that would be used. Judy Hamilton had suggested to Armand that the RCAM volunteers from New York may be able to help install the shelves. Lee is not convinced that the Town Hall is the ideal spot for the Food Bank. Water leaks in and there is a mouse problem.  Armand stated that the food is stored in plastic bins off of the floor. David suggested that the Food Bank volunteers put together a proposal and budget for approval at the next town meeting.

    - Tax Abatements: David motioned to approve an abatement of $65.91 for Map R11 Lot 27, $563.76 for Map U12 Lot 12, and $109.60 for Map U01 Lot 19. Hope second. All in favor=3.

David motioned to deny an abatement on Map U04 Lot 20. Hope second. All in favor=3.

    - Tax Supplements: David motioned to approve tax supplements for Map U12 Lot 12 in the amount of $399.36 and Map R10 Lot 27.3 in the amount of $1507.00.

    - Andr. Bank CD: Selectmen and treasurer signed paperwork for the new Androscoggin CD.

    - Winter Roads Account: David suggested purchasing 5 loads (2000 yards) of sand and increase the salt purchase to 240 tons. The sand will be mixed with salt at 8%. David will contact Maynard.

    - Sympathy Cards: Selectmen signed four sympathy cards to residents of Hartford.

    - Training: Peggy Poskus will attend Motor Vehicle training in January. She is being trained to fill in at the town office if there is an emergency.

- Old Business

    - EMA Director: David spoke with Norm St. Pierre who is okay with idea of appointing Tom Standard to take over as EMA Director. David motioned to appoint Tom Standard as EMA Director for the town of Hartford. Hope second. All in favor=3.

    - EMA Assistant: Bob Calawa is not interested in serving as an assistant at this time.

    - Plow Policy Amendment: Selectmen signed the amended policy changing Road Commissioner wording to Plow Contractor.

- Approve Selectmen meeting minutes-: David motioned to approve minutes of 12/7/06. Hope second. All in favor=3.

- Approve Warrants: David motioned to approve warrants 42 & 43. Lee second. All in favor=3.

David shared that he has installed a dry hydrant on Thompson Lane.

- David motioned to adjourn at 8:45pm. Hope second. All in favor=3.

Minutes approved by:

_____________________________________	_________________

David Bowen						Date

_____________________________________	_________________

Lee Holman						Date

_____________________________________	_________________

Hope McCabe						Date